## Slide 1
MeetingAI
AI-Powered Meeting Assistant
Project Progress Report — May 2026
SaaS Platform
Python + React
AI-Powered

## Slide 2
What is MeetingAI?
Production-grade SaaS platform that transcribes audio, video, and PDF documents from meetings
Automatically generates summaries, key points, and conclusions using AI
Multi-language support: French and English (Darija planned)
Three core roles: Standard Users, Pro/Business subscribers, and Admins
Built for organizations and professionals to save time reviewing meeting recordings
CORE VALUE
Upload recording
↓
AI transcribes it
↓
Structured summary
↓
In minutes, automatically.

## Slide 3
Technology Stack
Frontend
React 19 + TypeScript
Vite 8 build tool
Framer Motion animations
Stripe.js for payments
NEXUS dark design system
Backend API
FastAPI (Python 3.14)
SQLAlchemy 2.0 ORM
JWT authentication
Stripe SDK + webhooks
slowapi rate limiting
AI Service
FastAPI (Python 3.10)
faster-whisper medium
Groq API — LLaMA 3.3 70B
FFmpeg audio processing
pdfplumber PDF extraction
Database: SQLite (development) → PostgreSQL (production target)

## Slide 4
Three-Service Architecture
Frontend
React + TypeScript
:5173
Backend API
FastAPI Python
:8080
AI Service
Whisper + Groq LLM
:8000
1
User uploads file via the React frontend
2
Backend validates (MIME, size ≤500 MB), creates job, stores file
3
Backend calls AI Service asynchronously in background
4
AI Service: Video → Audio (FFmpeg) → Whisper → Groq LLM analysis
5
Results saved to DB; frontend polls for job completion status
6
User views full transcript + summary / key points / conclusions

## Slide 5
What's Done — Core Features
Authentication & Security
JWT login / signup with role + plan claims
bcrypt password hashing
Soft-delete on user accounts (30-day recovery)
Role-based access control (admin gates)
Path-traversal protection on file uploads
CORS restricted to frontend origin only
File Processing
Audio, video, PDF, and text file support
Files up to 500 MB accepted
Background async processing with job tracking
Long recordings tested up to 1 hour
Server-side MIME + extension + size validation

## Slide 6
What's Done — AI & Billing
AI & Analysis
faster-whisper (language auto-detection)
Timestamped transcript segments
Groq LLaMA 70B summarization
Multi-chunk map-reduce for long files
Language-aware prompts (FR / EN)
PDF via pdfplumber — no Whisper needed
Groq quota: 80% warn, 95% block
Billing & Usage
Stripe Checkout + Portal
5 Stripe webhook events handled
Free / Pro ($9.99) / Business ($29.99)
Per-user usage tracking
Usage reset on billing period
Usage widget in sidebar
Admin Dashboard
Platform-wide stats
User management
Job monitoring
Manual usage reset
Plan override

## Slide 7
Improvements & Bug Fixes
Issue | Root Cause | Fix Applied
passlib bcrypt crash | Incompatible with bcrypt ≥4.x | Replaced with direct bcrypt calls
CORS + 500 on meeting list | Duration typed as int; AI returns float | Changed column & schema to Float
401 errors after migration | Old Spring JWT token in localStorage | Clear localStorage on backend change
1-hour video gave no result | httpx timeout was 600s — too short | Raised timeout to 7200s (2 hours)
RAM error on long audio | Whisper FFT allocated 1.15 GB at once | Added vad_filter=True
Only first chunk analysed | analysis.py used chunks[0] only | Multi-chunk map-reduce strategy
Windows /tmp/ path error | Hardcoded /tmp/ — not on Windows | Replaced with tempfile.mkstemp()
LLM paging file error | Windows can't memory-map 4 GB model | Keep LLM resident; increase paging file
Architectural win: Migrated Spring Boot backend to FastAPI — unified Python stack, faster AI integration

## Slide 8
Performance Benchmarks
RTX 3070 · Ryzen 7 5800H · 16 GB RAM
File Type | Size | Whisper | LLM | Total
4-min video | ~50 MB | ~1 min | ~6 min | ~7 min
1-hour video | ~1 GB | ~12 min | ~20 min | ~32 min
50-page PDF | N/A | Skipped | ~4 min | ~4 min
Chart: Total Time (min)
| 4-min video | 1-hour video | 50-page PDF
Total Processing Time | 7 | 32 | 4
Key Optimizations
compute_type="int8" — Whisper fits within 8 GB VRAM
vad_filter=True — prevents 1.15 GB FFT memory spike
LLM lazy-loaded on first request, then kept resident in memory
Map-reduce chunking applied to transcripts exceeding 2,000 words

## Slide 9
SaaS Pricing & Tiers
FREE
$0/month
30 min transcription / month
10 AI summaries / month
Audio, video, PDF support
Reset: 1st of each month
PRO
$9.99/month
600 min transcription / month
100 AI summaries / month
Priority processing
Reset: on Stripe invoice payment
BUSINESS
$29.99/month
Unlimited transcription
Unlimited AI summaries
Admin-level features
Team management (planned)

## Slide 10
Roadmap — What's Still To Build
HIGH PRIORITY — Production-Critical
PostgreSQL migration — replace SQLite for multi-user production
Celery + Redis job queue — replace in-process BackgroundTasks (lost on restart)
Email notifications — payment failed, job completed alerts
MEDIUM PRIORITY — Feature Complete
PDF export — download meeting summaries as formatted PDF
Speaker diarization — identify who said what in meetings
Real-time updates — socket.io instead of polling
Meeting search — full-text search on transcripts
FUTURE — Nice-to-Have
Darija (Moroccan Arabic) language support
Email integrations — Outlook, Gmail
Zoom / Teams / Google Meet recording imports
Team collaboration features

## Slide 11
Project Status Summary
87%
Overall
Completion
Core Processing Pipeline
100%
Authentication & Security
100%
Billing & Usage Tracking
100%
Admin Dashboard
100%
Frontend UI
95%
Production Job Queue
Planned
PostgreSQL Migration
Planned
PDF Export
Planned
Speaker Diarization
Planned
Real-time Updates
Planned

## Slide 12
Conclusion
MeetingAI MVP — What We Have
End-to-end AI pipeline: upload → transcribe → summarize
Complete SaaS infrastructure (auth, billing, usage, admin)
Security-first architecture with multiple protection layers
Clean, modular codebase ready for team collaboration
Multi-language support: French & English
Tested on real hardware up to 1-hour recordings
Next Steps
1
Migrate to PostgreSQL for production deployment
2
Implement Celery + Redis for reliable job processing
3
Add PDF export and email notifications
4
Deploy to cloud (Railway, Render, or AWS)
The core technology is proven and working. What remains is production hardening and feature expansion.